BookMind – Quality Assurance (QA) Plan

Course: BIL 481 – Programming Assignment 2
Project: BookMind – AI-Based Personalized Book Recommendation System
Team: VAREON

Table of Contents

- Quality Assurance Strategy
1.1 QA Overview
1.2 Testing Methodologies
1.3 Automated vs Manual Testing

- Quality Factors & Metrics
2.1 Selected Quality Factors
2.2 Measurement Metrics

- Test Plan
3.1 Test Case Format
3.2 Test Cases
3.3 Bug Reporting & Tracking Process

- Task Matrix

1. Quality Assurance Strategy

1.1 QA Overview

The goal of the BookMind QA plan is to ensure that the system works reliably, performs efficiently, and delivers high-quality book recommendations.
Quality assurance activities will focus on:

- Functional accuracy (login, search, rating, recommendations)

- System reliability and performance

- User experience quality

- Data correctness and security controls

The QA process will begin early in development and continue throughout all stages of implementation.

1.2 Testing Methodologies

BookMind will apply multiple testing methodologies to ensure all critical aspects of the system are evaluated:

1. Unit Testing

- Covers backend functions such as:

  - authentication logic

  - recommendation calculations

  - search functions

  - rating storage

- Performed using Python unit test frameworks.

2. Integration Testing

- Ensures components interact correctly:

  - Frontend ↔ Backend

  - Backend ↔ Database

  - Backend ↔ ML Engine

- Example: Adding a rating → DB updated → recommender uses new data.

3. Functional Testing

- Checks if use cases work end-to-end:

  - Login

  - Book rating

  - Search results

  - Recommendation list

4. Usability Testing

- Small group of students evaluate UI clarity and ease of use.

- Feedback is recorded and used to adjust UI.

5. Performance Testing

- Evaluates:

  - Search response time

  - Recommendation generation time

  - Concurrent request handling

6. Security Testing

- Tests related to:

  - Authentication

  - Unauthorized data access

  - Input sanitization

1.3 Automated vs Manual Testing

| Area | Automated | Manual |
| --- | --- | --- |
| Unit Tests | ✔ |  |
| Integration Tests | ✔ |  |
| API Endpoint Tests | ✔ |  |
| UI/UX Usability |  | ✔ |
| Search Result Evaluation |  | ✔ |
| Recommendation Quality |  | ✔ |
| Security (token check, invalid login) | ✔ | ✔ |

Automation is applied where repeatability is needed.
User experience and UI quality rely on manual reviews.

2. Quality Factors & Metrics

PA2 gereği 4 kalite faktörü seçiyoruz.
BookMind’a göre en uygunu:

2.1 Selected Quality Factors

1. Performance

The system should provide fast responses for search and recommendation queries.

2. Usability

The interface should be intuitive and easy to navigate, even for non-technical users.

3. Security

User data (ratings, profile info, email/password) must be protected.

4. Maintainability

The codebase should be clear, modular, and easy to modify during future updates.

2.2 Metrics

| Quality Factor | Description | Measurement Metric |
| --- | --- | --- |
| Performance | Speed of system responses | Avg response time < 2 sec (search), < 3 sec (recommendations) |
| Usability | Ease of use | User satisfaction score ≥ 4/5 in small-scale surveys |
| Security | Protection against unauthorized access | Number of detected vulnerabilities (target = 0 critical issues) |
| Maintainability | Ease of extending or modifying code | Cyclomatic Complexity < 10 for key modules; folder structure consistency |

3. Test Plan

3.1 Test Case Format

Each test case includes:

- Test ID

- Test Name

- Preconditions

- Steps

- Expected Result

- Actual Result (after execution)

- Status (Pass/Fail)

3.2 Test Cases (Minimum required: 5 — Here: 7 for completeness)

TC-01: User Login

- Precondition: User account exists.

- Steps:

  - Enter email

  - Enter password

  - Click login

- Expected: User dashboard loads, token created.

TC-02: User Registration

- Precondition: Email not used before.

- Steps:

  - Fill registration form

  - Submit

- Expected: New user added to Firestore, auto-login or redirect to login page.

TC-03: Book Search Function

- Steps:

  - Enter “Harry Potter” in search bar

  - Click search

- Expected: API returns matching books; displayed in list.

TC-04: Rating Submission

- Precondition: User logged in.

- Steps:

  - Open book page

  - Select rating (1–5)

  - Submit

- Expected: Rating stored in DB; confirmation message shown.

TC-05: Recommendation Generation

- Precondition: User has at least 3 ratings.

- Steps:

  - Go to Recommendations page

- Expected: Personalized book list appears; each item contains title, author, cover.

TC-06: Unauthorized Access Attempt

- Steps:

  - Access /api/users/{id}/recommendations without token

- Expected: Error 401 Unauthorized.

TC-07: Search Performance Test

- Steps:

  - Perform 50 searches in a loop

- Expected: Average response time < 2 seconds.

3.3 Bug Reporting & Tracking Process

Bug tracking will be done using GitHub Issues:

Bug Report Format:

- Issue Title

- Description

- Steps to Reproduce

- Expected Behavior

- Actual Behavior

- Assigned Member

- Severity (Low, Medium, High, Critical)

Workflow:

- Tester creates a GitHub Issue → labels it.

- Developer assigns themselves → fixes defect.

- Tester retests → closes issue if resolved.

4. Task Matrix (QA Plan)

| Section | Task Description | Responsible Member |
| --- | --- | --- |
| QA Strategy | Testing scope, methodologies | Samet Emre Demir |
| Quality Factors & Metrics | Metric definitions | Melih Rıza Koç |
| Test Case Design | Creating detailed test cases | İclal Suzan |
| Bug Tracking Plan | GitHub workflow setup | Samet Emre Demir |
| Final Review | Formatting, revision | All Members |